Programming Project – Fault Tolerant CAD
While looking over our fault tolerant CAD application we realized that the design of the project was not thought out thoroughly enough which lead to too many self-made errors due to poor design. In our previous application we attempted to communicate between each server replica, but this failed when we tried setting up a TCP connection between them. With our new design solution, we’ll try to eliminate potential problems such as race condition and infinite loops.

## What works.

When trying to establish a fault tolerant cad application we did achieve an understanding of some aspects of the project. With using UDP to connect the clients to a front end, and then from the front end to the primary, we constructed that part of the distributed system. When the client dies, and the crash occurs, it is fail silent. We utilized the send and received requests along with acknowledgments to have multiple cad clients being able to display the same drawings and to update them.
The state machine was a good solution to how to simplify how the server class worked since it also meant that as a group we could divide the work to each state instead of concentrating all the code in the server class.

What did not work.

With the project being rather large we had a lot of code trying to implement ideas that did not work with the project. With our solution we encountered problems such as the race condition, they assumed each other dead and appoint themselves as primary because the rest of the system could not handle that problem very well. The communication we used between replica managers was TCP. As we were solving issues with the project, due to its size and to our initial design it only created problems as we went along.
Using the primary XML file, we assigned a server as the primary when starting the application however when we started a new server it also claimed to be the primary. The send and request methods were not implemented correctly and created confusion between the replica managers.